# Sprint Review and Sprint Retrospective i - Team G

* Features implemented
  + Added a basic Login Screen and registration screen
* Issues fixed
  + Set up all members with a GitHub local repository so that they can contribute to the app.
  + Improved formatting of functional requirements.
* Implementation review
  + *What went well in the implementation*
    - *The code worked without any major concerns*
  + *What problems occurred*
    - *Did a git force push which deleted history and the branches were messed up*
  + *How problems were solved*
    - *Had to redownload code on all systems*
* Changes made
  + Some Use Cases were changed to better fit the UI mockup, and vice versa
* Plans for next sprint *(What will be done for the next sprint)*
  + *Implement login functionality with a backend.*
  + *Document the designs for a landing page*
  + *Document the app code*
* Sprint Retrospective
  + *What went well?*
    - We better distribute work, making the time required of each member to be more clear and more fair.
  + *What could be improved?*
    - We need more communication on both our responsibilities and the vision of our app, i.e. we need a more unified end goal.
  + *What will we commit to improve in the next Sprint?*
    - What changes will be made to how we work for the next sprint?
      * We will incorporate discussion about our apps structure into the next meeting, rather than just assigning work.
      * We will ensure everyone understands their responsibilities for the sprint.