# Sprint Review and Sprint Retrospective 3 - <Bearpool>

* Features implemented
  + Integrated Maps API with React for real-time location tracking.
  + Developed a mobile-responsive interface for dashboard.
  + Developed automated testing for signup
  + Added sequence diagrams to document and understand the flow of operations better.
* Issues fixed
  + Resolved the broken image issue with Leaflet markers in the mapping feature.
* Implementation review
  + *What went well in the implementation*
    - Maps look good.
  + *What problems occurred*
    - Encountered difficulties with third-party API rate limits.
  + *How problems were solved*
    - Switched to a free API
* Changes made
  + Created a dashboard
* Plans for next sprint *(What will be done for the next sprint)*
  + Add a feature for drivers to set availability status.
  + Add feature to share driver number
* Sprint Retrospective
  + *What went well?*
    - Team collaboration and communication were highly effective.
  + *What could be improved?*
    - Task estimation needs to be more accurate to avoid spillover.
  + *What will we commit to improve in the next Sprint?*
    - *Finish well before one day before submission*